Ames Lake Water Association

Board of Directors Meeting January 11, 2022

7:00 P.M

Meeting Minutes

- Call to Order

David Hoffmann called to order the regular meeting of the Board of Directors of Ames Lake Water Association (ALWA) at 7:04 PM on January 11, 2022.  The meeting was conducted at the ALWA business office with some members participating via webinar.  The following Board members were present in addition to Mr. Hoffmann: Jeff Villnow, Sherri Zucker, Michael Bicak, Mark Freeman, Merlyn Blue, and David Beecher.

Also present: Jeremy Reier (ALWA System Manager), Christine Lemons (ALWA Business Manager), Richard Jonson (Jonson and Jonson), and Keenan Ferar (Gray and Osborne).

- Changes or Additions to Agenda  - None.

- Business from the Floor - None.

- Consent Agenda

  - The Board reviewed contents of the Consent Agenda, containing:

    - Minutes of the December 2021 Board meeting,

    - Membership Transfers,

    - Water Loss Adjustments and,

    - Aging Accounts.

Jeff moved to approve all items on the Consent Agenda. Michael seconded. All approved.

- Financial Reports and Membership Count

  - Check List & EFT Approval

Sherri moved to approve  the check list.  Dave Beecher seconded.  All approved.

- Consultant Reports

  - Jonson & Jonson.  Dick reported on the status of the King County franchise fee litigation.

  - Gray & Osborne.  Keenan reported that the fire flow cost report is complete.

- System Manager Report

  - Water Use

    - Water usage and unaccounted for water was reviewed.  Jeremy provided updated charts with gallonage figures.

  - Project Update

    - SCADA alarm call-out software has been upgraded

    - Progress reported on the Tolt Hill Booster Station, including construction of the pump house, remaining schedule, and payment progress.  He recommended approval of pay estimate no. 5 in the amount of $132,897.63.

Mark moved to authorize payment of pay estimate no. 5 to Fury Site Works, Inc. in the amount of $132,897.63 less retainage.  Dave H seconded.  All approved.

    - Delays reported in delivery of generator and ATS until late 2022; discussion followed regarding the possibility of purchasing a used generator locally and deleting that item from the Fury Site Works contract; impacts of the delays on loan financing was considered; Jeremy will continue to investigate and provide updates to the Board.

  - A meter mix-up affecting two members since 2013 was discovered and the Board discussed potential resolution.

Mark moved to authorize ALWA management to negotiate a settlement agreement on account numbers 1140 and 1141 with a mutual release of claims.  Dave B seconded.  All approved.

  - The cell tower lease was signed; still awaiting signatures for the exhibits and first addendum.

  - Jeremy noted that the Holiday party is scheduled for Feb. 4, 2022

- Business Manager Report

  - Christine provided updates related to banking, cash flow, accounts receivable, budget v actual, aged accounts receivables, loan balances, upcoming dates for tax season, and new memberships; she is assembling information for engagement of a new CPA for Board review and approval.

  - She reviewed the status of the construction loan with 1st Security and stated that it was necessary to extend the loan due to project delays; she reviewed the terms of the extension and stated that the interest rate on the permanent loan will not be established until the project is complete and the construction loan is converted.

  - Key Bank accounts will be closed out in April.

Sheri moved to authorize management to extend the 1st Security Construction Loan to January 2023.  Michael seconded.  All approved.

- New Business – None.

- Business from the Board – None.

- Review of Action Items – None.

- Executive Session – None.

- Next Regular Meeting

  - The next regular meeting will be Tuesday February 8, 2022, at 7:00 PM.  The meeting will be conducted in office and via webinar.

- Adjournment

  - David Hoffman adjourned the meeting at 8:52 pm

Minutes prepared by Jeff Villnow, Secretary.